The Shore Estates

Project Brief

Prepared for handoff to Claude Code

# 1. Purpose

An English-first, multilingual real estate website for Costa del Sol property sales and rentals, modeled structurally on solkystmegleren.com but built for an international buyer base rather than a Norwegian one. Long-term goal: live MLS integration (Resales Online or equivalent) to replace placeholder listings with real inventory.

# 2. Audience & languages

Primary audience: British and international English-speaking buyers. Secondary: buyers from other European markets who prefer to browse in their own language.

- Source language: English (en) — all copy is written and approved in English first, then translated.

Additional language versions:

- Polish (pl)

- Romanian (ro)

- French (fr)

- Dutch — Netherlands (nl)

- Dutch — Belgium (nl-BE) — can launch as a copy of nl and diverge later (contact details, currency/number formatting, tone) rather than being translated separately from day one

- Hungarian (hu)

Tone across all languages: professional, trustworthy, reassuring — not salesy. Property descriptions stay close to source facts; marketing copy (hero, guides, CTAs) can be adapted per locale but must preserve meaning, not just literal wording.

# 3. Recommended stack

- Framework: Next.js (App Router)

- i18n: next-intl (or next-i18next) with locale-prefixed routing: /en/, /pl/, /ro/, /fr/, /nl/, /nl-be/, /hu/

- Styling: Tailwind CSS, reusing the token system in §6

- Data: property listings kept separate from UI copy (see §5)

- Hosting / deploy: flexible — Netlify connector is already available if that's the preferred path

# 4. Site map

| Page | Notes |
| --- | --- |
| Home | Hero + search, trust bar, lifestyle blocks, featured properties, area explorer, seller CTA, buyer's guide teaser, news teaser |
| Resale Properties | Full searchable / filterable listing grid |
| New Developments | Same grid, filtered to new-build inventory |
| Property Detail | Single listing: gallery, full spec, description, enquiry form, map |
| Area pages (phase 2) | One per destination (Marbella, Estepona, etc.) for SEO |
| Buyer's Guide | Step-by-step content page |
| Seller's Guide / Valuation | Content + enquiry form |
| About | Company / agent bios, trust signals |
| News / Insight | Blog-style listing + article template |
| Contact | Form, phone, address, map |

# 5. Content & data model

Keep two clearly separate concerns so translation work never touches property data, and feed updates never touch UI copy:

## A. UI copy & editorial content — translated per locale

- Navigation labels, buttons, form labels, section headings

- Buyer's / Seller's guide body text, About page, News articles

- Stored as one JSON/MDX bundle per locale (e.g. en.json, pl.json…)

## B. Property listings — language-independent, fed by MLS later

ref, location, subtype, price, currency, beds, baths, built_m2, terrace_m2, plot_m2, images[], tag, description_en, status

Note: property description is the one field that is language-dependent if the feed doesn't supply per-locale text — worth confirming with Resales Online what languages their feed exports before deciding whether to auto-translate descriptions or keep them English-only while the rest of the UI is localized.

# 6. Design system

Carried over from the working prototype (theshoreestates-prototype.jsx):

- Palette: Ink Navy #12313F, Foam White #F1F4F3, Burnt Terracotta #A85C3F, Ochre Gold #C9A227, deep teal #1D5C63

- Type: Fraunces (display / serif, used with restraint) + Work Sans (body / UI)

- Signature motif: the “horizon rule” — a gradient divider with a glowing marker that shifts position and hue between sections, tracing the sun's arc across the coast

# 7. Phased roadmap

- Phase 1 — Structure & English content: Next.js app, all pages in §4, English copy finalized, placeholder listings, design system implemented

- Phase 2 — i18n scaffolding: routing per locale, English content copied into all locale files as a translation baseline

- Phase 3 — Translation: fill in pl, ro, fr, nl, nl-BE, hu

- Phase 4 — Resales Online integration: replace placeholder listings with live feed, confirm update frequency, image handling, and detail-page deep links

- Phase 5 — SEO & polish: per-locale metadata, sitemap, area pages

# 8. Open questions before Claude Code starts

- Confirm domain / hosting target (Netlify is already connected)

- Confirm whether Resales Online (or another provider) has finalized contract / API access, or whether Phase 1–3 should proceed fully on placeholder data

- Confirm contact details (phone, office address) to use in the footer and contact page

- Decide whether nl-BE gets a real translation pass in Phase 3 or stays a duplicate of nl for launch